## Slide 1: Software Development Methodologies
Jerry Lebowitz

## Slide 2: Software Development Methodologies

## Slide 3: Topics
Software development life cycle (SDLC)
Waterfall
Spiral
Agile
Kanban
Scrumban

## Slide 4: Software Development Life Cycle (SDLC)
A process is needed to develop software for complex systems
  Waterfall
  Spiral
  Agile
  Kanban
  Scrumban

## Slide 5: Waterfall

## Slide 6: Waterfall Process (1)
Requirement
  What the project is suppose to accomplish
    Describe in a requirement document
Design
  Plan for how to implement the system
  What OO classes will be needed
    Attributes and methods
    Determine relationship between objects (inheritance)
    Determine hardware/software/language/OS/etc
Implementation
  Develop software/hardware

## Slide 7: Waterfall Process (2)
Verification
  Verify software against the requirement document
    Unit and system
Maintenance/Deployment
  Install and use the software for the intended use

## Slide 8: Issues with Waterfall (2)
If a problem shows up in a later phase, the cause may be in an earlier phase
  For example, an problem in testing may stem from a design issue
  Customers do not see the final product until deployment
    Wrong product could have been built

## Slide 9: Waterfall Process Improved
To get customer involvement and feedback earlier in the software development cycle (SDLC), Barry Boehm (USC) developed the spiral model
  Iterate the waterfall process
  Early phases focus on the development of prototypes
    A prototype is a small system that shows some aspects of the final system
      Should be able to be developed quickly
        Graphical user interfaces (GUIs), interfaces, etc.
  The spiral process has a greater chance to delivering a system that meets the customers expectations

## Slide 10: Spiral

## Slide 11: Spiral Process Improved
To get consistent customer involvement and feedback throughout the entire in the software development cycle, the Agile development methodology was created
The premise behind agile is documented in the Agile Manifesto
  See next slide and
  http://agilemanifesto.org/

## Slide 12: Agile Manifesto
We are uncovering better ways of developing software by doing it and helping others do it
Through this work we have come to value:
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more

## Slide 13: Agile
Approach for developing software
  On-going customer feedback
  Strong team interaction as opposed to memos and e-mail
Used to deliver quality software products faster

## Slide 14: Agile Frameworks
Extreme Programming (XP)
Crystal
RUP
Scrum

## Slide 15: Extreme Programming
Extreme Programming (XP) is a software development methodology which is intended to improve software quality and responsiveness to changing customer requirements
  Advocates frequent "releases" in short development cycles, which is intended to improve productivity and introduce checkpoints where new customer requirements can be adopted

## Slide 16: Extreme Programming Paradigms(1)
Pair programming
  Two developers working on the same computer
  Two eyes are better than one
Small releases
  Release software every two to four weeks
System metaphor
  All programmers should understand the whole system
Refactoring
  Continually clean up the code

## Slide 17: Extreme Programming Paradigms(2)
Continuous integration
  Build the entire software baseline at least once a day
Coding standards
  All programmers must following a well established standard
Collective code ownership
  All programmers should be able to change any software

## Slide 18: Extreme Programming Paradigms(3)
Simplicity
  Design everything as simple as possible
Planning game
  Iteration Planning: This plans the activities and tasks of the developers
  Release Planning: This is focused on determining what requirements are included in which near-term releases, and when they should be delivered
Whole team
  Everyone needs to be involved
    Customers, users, developers, testers, etc.

## Slide 19: Extreme Programming Paradigms(5)
Sustainable pace
  programmers should not work more than 40 hour weeks
Test driven development
  Each new feature begins with writing a test
      This test must inevitably fail because it is written before the feature has been implemented
  The next step is to write some code that causes the test to pass
  Go back to step 1

## Slide 20: Test Driven Development

## Slide 21: Scrum
Iterative, incremental framework
Encourages continuous improvement
Small pieces of functionality are developed and tested

## Slide 22: Scrum vs. Waterfall (1)
Volatile requirements
  Waterfall – may cause extensive rework
  Scrum – should require reduced rework due to the iterative nature
Product
  Waterfall – Customer views the finished product
  Scrum – Customer constantly sees the product (more confidence)

## Slide 23: Scrum vs. Waterfall (2)
Visibility
  Waterfall – Little visibility
  Scrum – Progress is constantly demonstrated
Verification
  Waterfall – Begins after implementation (development) is complete
  Scrum – Constantly testing using continuous integration

## Slide 24: More on Scrum
Software development teams are self-directed, self-organizing, cross-functional
  There is no overall team leader
Software teams continually learn as development proceeds
Software teams anticipate requirement changes
Software teams constantly verify software and adapt
Software teams are always able to deliver functionality

## Slide 25: Team Roles
Product owner
Scrum master
Team member

## Slide 26: Others
Managers
Interested parties (stakeholders)
Customers
CEO

## Slide 27: Chicken and the Pig Scenario
A Pig and a Chicken are walking down the road.
The Chicken says: "Hey Pig, I was thinking we should open a restaurant!"
Pig replies: "Hm, maybe, what would we call it?"
The Chicken responds: "How about 'ham-n-eggs'?"
The Pig thinks for a moment and says: "No thanks. I'd be committed, but you'd only be involved."

## Slide 28: Product Owner
Has the vision of what needs to be developed
  Conveys that vision to the scrum team
Knows the customer’s priorities
Manages the backlog (features that need to be developed)
Determines when a feature has been implemented
Available to the team to answer questions
Single person

## Slide 29: Scrum Master
Responsible for making sure a Scrum team lives by the values and practices of Scrum
Often considered a coach for the team
  Helping the team do its best work
  Facilitates continuous improvement
Process owner for the team
Protects the team by making sure they do not over-commit
Firewall for the team
Removes barriers
  Anything that impedes the progress of the team

## Slide 30: The Team
Three to nine individuals (cross functional )
Self organizing, self managed
Responsible for performing the work (writing the software, etc.)
Need to establish ground rules for the team
Team usually become more effective as time as progresses

## Slide 31: Scrum Definitions (1)
Sprint
  The basic unit of development in Scrum
  A sprint is a “timeboxed" effort; that is, it is restricted to a specific duration
    The duration is fixed in advance for each sprint and is normally between one week and one month, although two weeks is typical

## Slide 32: Scrum Definitions (2)
User story
  One or more sentences in the everyday language of the end user that captures what needs to be developed
    Use Case
    Format: “As a <type of user>, I want <some goal> so that <some reason>
    Contains a detailed description, story point estimation, priority, assignee(s), list of tasks and tests, definition of done

## Slide 33: Scrum Definitions (3)
Backlog
  Work to be done
  Composed of stories
Story point
  A story point is a relative measure used to determine (or estimate) the difficulty of implementing a given user story
Velocity
  Story Points earned per sprint
Definition of Done
  A clear and concise list of requirements that software must adhere to for the product owner to call it complete

## Slide 34: Definition of Done
Code produced that adheres to a coding standard
Code commented
Code checked into source control system
Peer reviewed (or produced with pair programming)
Unit tests written and passed
Relevant documentation/diagrams produced and/or updated
Product owner concurs
What the customer sees to verify the story was implemented correctly

## Slide 35: Planning Poker
Planning poker is a consensus-based technique for estimating effort
  Mostly used to estimate effort or relative size of user stories
  Uses a skewed Fibonacci series

## Slide 36: Planning Poker (2)
Members of the group make estimates by playing numbered cards face-down to the table, instead of speaking them aloud
  The cards are revealed, and the estimates are then discussed
  By hiding the figures in this way, the group can avoid the cognitive bias of anchoring where the first number spoken aloud sets a precedent for precedent for subsequent estimates

## Slide 37: Scrum Process Summarized

## Slide 38: Scrum Meetings
Meeting | Frequency | Participants | Output
Product Planning | Before the first Sprint | Product owner (PO) and stakeholders | Product backlog
Sprint Planning 1 | At the beginning of each Sprint | PO, Scrum Master and Team | Sprint backlog
Sprint Planning 2 | After Sprint Planning 1 | Scrum Master and Team | Sprint backlog decomposed into tasks
Daily standup (Scrum) | Daily | Scrum Master and Team | Updated status
Sprint demonstration | At the end of each Sprint | PO, Scrum Master and Tea | Completed or not completed stories
Sprint Retrospective | After the demonstration meeting | PO, Scrum Master and Team | Continually improvement

## Slide 39: Keep Track of Progress
Use an agile management tool
  Rational Team Concert (RTC), Jira, Scrumworks, VersionOne
Use an agile task board

## Slide 40: Product Burndown Chart

## Slide 41: Sprint Burndown Chart

## Slide 42: Velocity Metric Chart

## Slide 43: Scrum at Large
Scrum teams are 3 – 9 individuals
If a project has 100 developers
  Multiple teams are formed
Scrum of Scrums meetings are held

## Slide 44: Kanban
Kanban was developed by Taiichi Ohno at Toyota, to find a system to improve and maintain a high level of production
Kanban is a method for managing work with an emphasis on just-in-time delivery while not overloading the team members
In this approach, the process, from definition of a task to its delivery to the customer, is displayed on a task board for developers to visualize
  Developers pull work off a queue

## Slide 45: Key Elements of Kanban (1)
Just-in-time planning
Work in progress (WIP) limits
  Explicit limits are established that specify the number of items that may be in progress at each workflow state
  Managed by the number of item on a particular queue
Work is decomposed into user stories

## Slide 46: Key Elements of Kanban (2)
Uses a “pull” system to determine task assignment
  (HP computers uses a push approach while Dell computers uses a pull approach)
Continuous improvement is promoted
No “time-box” concept
Used whenever Scrum is not applicable

## Slide 47: Kanban

## Slide 48: Scrumban
Uses features of Scrum and Kanban
Scrum features
  Conducting daily stand-ups, demonstration, and retrospective meetings
Kanban features
  Just-in-time planning and work-in-progress limits
Adds more structure to Kanban

## Slide 49: Scrumban

## Slide 50: Lean Techniques (1)
Eliminate waste
  Waste is anything that does not add value to a product
  If a component is sitting on a shelf, that is waste
Amplify learning
  Software development is a learning process
Decide as late as possible
  Build a capacity for change
Deliver as fast as possible
  Without speed, there is no reliable feedback

## Slide 51: Lean Techniques (2)
Empower the team
  Deliver increasingly refined versions of working software at regular intervals
Build in integrity
  Software must maintain its usefulness over time
See the whole
  Team performance suffers when individuals specialize and don’t see the entire picture
  Tom and Mary Poppendieck

## Slide 52: Quality Product Delivered on Schedule

## Slide 53: Agile Quotes